## Slide 1: Product & Tech Updates - Carrier Matching Steady Momentum; Pedal on Inventory Quality and Demand Fulfilment
PROJECT
MoM TREND
Apr-May-June PROGRESS / NEXT FOCUS
Drive FO App to
2,000 DAU
Better load experience & payment visibility
DAU 178 → 200 (+12%)
Installs +5% | MAU +6%
• FO App adoption climbing; DAU crossed the 200 mark
• Installs 979 → 1,526; MAU 717 → 1,093
Improve demand
fulfilment rate to 50%
Matching, bid ranges & real-time visibility
Placeable fulfilment
31% → 29.3%
Bids 670 → 493
• Placeable fulfilment held ~29% (slight dip vs Apr’s 31%)
• FO Bids dipped 670 → 493, but bid → trips conversion jumped 19 → 35 (+84%)
• Lift placement on inventory & FO bids; rebuild bid volume
Increase inventory
by 50% (1500/month)
Via automated agentic calling
AI inventory 728 → 1043
Manual inventory 1098→ 303
Inventory fulfilled:
23.9% → 13.8%
• AI now drives ~77% of inventory created (1,043 of 1,346)
• But total inventory created & conversion fell (23.9% → 13.8%) — quality is the gap
• Inventory quality —Automate best time to call, power-lane proximity, FO filtering
Cost to serve
reduction by 70%
Automate ops processes
Launched automated Vahan verification and updates in LSP WhatsApp • Saves ~10 hours of City Team effort daily •15% reduction in CT resource cost
•Improved adoption of automated Vahan verification and journey updates in LSP WhatsApp groups [May] •Next - Next: FO document collection via app-based payment incentives, AI CT for SIM consent automation, and transit delay detection
• Initiative picked in June
Ledger automation
to meet compliance
Trip & party-level ledger
•Build trip-level and party-level ledgers
•Introduce wallet-based auto-reconciliation across trips
@FreightTiger confidential
Product/Tech team to update
Notes: Bolder heading and tile effect

## Slide 2: Customer Integrations In progress integrations and their current statuses
Customer | Stage | ETA | MRR (INR Lacs) | Comments
Novoco | Live | May 4 | 8 | -
Pidilite Phase 1 | Live | May 7 | - | Existing customer, no additional MRR
MSP | Live | Apr 25 May 22 | 0.5 | -
Pittie Group | Dev in progress | TBD | 3 | Client development is in progress. Awaiting development completion timelines from the client to finalize the go-live date.
TCPL | Dev in progress | May 15 June 15 | 3.5 | Timeline shifted due to expanded scope
Diageo Phase 1 | UAT | Jun 29 | 5 | UAT in progress
Tata Bluescope | Partially Live | NA | 2 | Live with 8 locations. 1 plant go live pending
Kajaria Ceramics | Kick Off | TBD | 2.7 | The project kick-off initiated on 5th June,
JSW Steel plant addition | Kick Off | TBD | 1 | New Plants addition via Integration we got approval from JSW Management Kickoff call with JSW IT is scheduled
BASF | Dev in progress | Aug 18 | 5 | Solutioning and dev running in parallel
@FreightTiger confidential
Product/Tech team to update