## Slide 1
@FreightTiger confidential
Product & Tech Updates — Carrier Matching
Apr–Jun'26 · Q2 Board Review + Monthly TML Review | Steady momentum; pedal on inventory quality & demand fulfilment
PROJECT / GOAL
APR–JUN DELIVERY
TREND (Jan–Jun'26)
NEXT FOCUS (Jul–Aug)
Drive FO App to 2,000 DAU
Better load experience & payment visibility
• Shipped better load experience & payment visibility
• DAU 178 → 252 (+42%); crossed 250/day
• MAU 1,027 → 1,325 (+29%); Installs → 1,935
• Stickiness 17.3% → 19.0%
› Drive toward 2,000 DAU
› Lift WAU → DAU daily habit & retention
› Deepen payment visibility + load discovery
Improve demand fulfilment to 40%
Matching, bid ranges & real-time visibility
• Matching, bid ranges & live visibility shipped
• June rebound — Bids 477 → 725 (+52%)
• Placeable fulfilment 17.3% → 24.9%
• Unique FO bidders 189 → 267
› Lift placement on inventory & FO bids
› Convert bids → trips (Jun dipped to 10)
› Push placeable fulfilment toward 40%
Increase inventory 50% (1,500/mo)
Via automated agentic calling
• AI drives ~65% of inventory (869 of 1,341 in Jun)
• Agent inv. 728 → 1,043 peak; manual 1,098 → 472
• Gap: total inventory & conversion fell 23.9% → 11.4%
› Inventory quality — best-time-to-call, power-lane proximity, FO filtering
› Rebuild placeable conversion
› Scale agent inventory to 1,500/mo
Cost to serve reduction by 70%
Automate ops processes
• Automated Vahan verification & journey updates in LSP WhatsApp [May]
• Agent calls scaled to 16k/mo; ~10 hrs/day CT effort saved
• ~15% reduction in City Team resource cost
› FO document collection via app payment incentives
› AI CT for SIM-consent automation
› Transit-delay detection
Ledger automation for compliance
Trip & party-level ledger
• Initiative picked up in June
• Scoping trip-level & party-level ledger design
› Build trip-level & party-level ledgers
› Wallet-based auto-reconciliation across trips
Notes: Bolder heading and tile effect

## Slide 2: Customer Integrations In progress integrations and their current statuses
Customer | Stage | ETA | MRR (INR Lacs) | Comments
Novoco | Live | May 4 | 8 | -
Pidilite Phase 1 | Live | May 7 | - | Existing customer, no additional MRR
MSP | Live | Apr 25 May 22 | 0.5 | -
Pittie Group | Dev in progress | TBD | 3 | Client development is in progress. Awaiting development completion timelines from the client to finalize the go-live date.
TCPL | Dev in progress | May 15 June 15 | 3.5 | Timeline shifted due to expanded scope
Diageo Phase 1 | UAT | Jun 29 | 5 | UAT in progress
Tata Bluescope | Partially Live | NA | 2 | Live with 8 locations. 1 plant go live pending
Kajaria Ceramics | Kick Off | TBD | 2.7 | The project kick-off initiated on 5th June,
JSW Steel plant addition | Kick Off | TBD | 1 | New Plants addition via Integration we got approval from JSW Management Kickoff call with JSW IT is scheduled
BASF | Dev in progress | Aug 18 | 5 | Solutioning and dev running in parallel
@FreightTiger confidential
Product/Tech team to update